Development Phase Review

Self-Assessment Cheatsheet

RTB LMS Upgrade – RWA/027

Prepared for stakeholder review session — 22 April 2026

Legend:  ☑ DONE  =  shipped & working     ◐ PARTIAL  =  foundation in place, needs config/verification     ☐ GAP  =  not yet delivered

➤ Demo:  how to show it in the review if asked

# Milestone 1 — Inception Phase (Weeks 1–2)

Deliverable 1: E-Learning Platform Inception Report

## 1.1 Project Planning

☑ DONE  LMS modernization project plan and timeline delivered

➤ Demo: Show the project Gantt chart / timeline document submitted to RTB

☑ DONE  LMS development standards and guidelines documented

➤ Demo: Show the inception report section on dev standards (coding guidelines, Git workflow, Docker pipeline)

☑ DONE  Risk management framework of the assignment defined and shared with RTB

➤ Demo: Show the risk register in the inception report

## 1.2 Technical Architecture

☑ DONE  LMS technical architecture document delivered

➤ Demo: Show architecture diagram: Docker stack (PHP-FPM + NGINX + MariaDB + Redis + Garage S3 + Cron), central/school topology, sync architecture

☑ DONE  LMS online/offline configuration requirements for real-time synchronization at school level, AOS, and Smart Education network

➤ Demo: Show local_syncqueue schema diagram (7 tables), central↔school sync flow, per-school API key model

## 1.3 Migration & Hosting Strategy

☑ DONE  Existing data migration strategy documented

➤ Demo: Show migration plan: Moodle 3.9 → 5.01 multi-generation upgrade path, confirmed complete

☑ DONE  LMS hosting infrastructure deployment requirements defined (physical and cloud servers)

➤ Demo: Show docker-compose.yml stack + prod/staging/dev compose files. Show calculate-resources.sh for dynamic scaling

# Milestone 2 — Platform Development & Offline Configuration (Weeks 3–12)

## 2.1 Core Platform (Deliverable 2, Weeks 3–9)

Platform Upgrade:

☑ DONE  Latest Moodle version downloaded and installed on RTB servers

➤ Demo: Show Site admin > Notifications → Moodle 5.01 (MOODLE_501_STABLE). Show moodle-config.json version pin

☑ DONE  Data migration from the old Moodle to the new customized eLearning platform completed and verified

➤ Demo: Show migrated courses, users, and grades in the live system. Compare user/course counts with old 3.9 instance

☑ DONE  Deployed LMS is storage-efficient (not heavy)

➤ Demo: Show Docker image sizes. Show Garage S3 for media offloading. Show NGINX gzip compression config + static asset caching (7-day immutable)

Theme & UI:

☑ DONE  Theme selected and customized to RTB eLearning content structure and access hierarchy

➤ Demo: Show theme_elby in Site admin > Appearance > Themes. Show 12+ admin settings tabs for customization

☑ DONE  Responsive, intuitive UI optimized for desktop and mobile

➤ Demo: Resize browser window to mobile width → show responsive layout. Show on a phone if available

☑ DONE  Role-specific dashboards for students, instructors, and administrators

➤ Demo: Log in as student, teacher, admin → show different dashboard views via local_elby_dashboard

☑ DONE  Simplified menu structure with clear hierarchical organization

➤ Demo: Navigate the main menu → show theme_elby hierarchy + format_grid course layout

☑ DONE  Consistent breadcrumb navigation

➤ Demo: Click into a course > activity → show breadcrumb trail

☑ DONE  Quick-access shortcuts to frequently used features

➤ Demo: Show theme_elby quick-access shortcuts on the dashboard

☑ DONE  Trade-specific landing pages

➤ Demo: Navigate to a trade category → show landing page with format_grid + custom fields

☑ DONE  Advanced search functionality with filters (level, trade, content type)

➤ Demo: Use the search bar → show filtering by custom fields (trade, level). Show customfield_dynamic + tool_coursefields

☑ DONE  Visual course catalogs with clear progression paths

➤ Demo: Show format_grid course view + mod_activitymap visual paths

☑ DONE  Related content suggestions based on user interests and enrollment

➤ Demo: Show the content suggestion feature in theme_elby + Moodle core recommended courses

☑ DONE  Progress tracking visualizations

➤ Demo: Open a course as student → show block_completion_progress bar + mod_activitymap

☑ DONE  Achievement badges and milestones

➤ Demo: Show Site admin > Badges. Show mod_customcert certificate template

☑ DONE  Interactive course outlines

➤ Demo: Open a course → show mod_activitymap + format_grid interactive outline

☑ DONE  Real-time feedback indicators

➤ Demo: Complete an activity → show completion checkbox updating in block_completion_progress

☑ DONE  Direct messaging for student–teacher communication

➤ Demo: Open Moodle messaging → send a test message. Mention Teams integration via local_o365

☑ DONE  Touch-friendly navigation elements

➤ Demo: Show on mobile/tablet → tap targets are appropriately sized in theme_elby

☑ DONE  Simplified layouts for small screens

➤ Demo: Show mobile view → format_grid collapses to single column

◐ PARTIAL  Offline content access on mobile

➤ Demo: Show that school-LAN mobile access works against local Moodle server. Note: off-campus mobile needs Moodle Mobile app config

☑ DONE  Optimized media loading for varying connection speeds

➤ Demo: Show NGINX gzip config in prod.conf.template. Show Garage S3 for media offloading. Show lazy loading if enabled

Identity & Access:

☑ DONE  Single Sign-On (SSO) authentication using MS 365 credentials

➤ Demo: Show auth_oidc plugin config in Site admin > Plugins > Authentication. Demo SSO login flow if MS 365 tenant available

☑ DONE  Integration of RTB MS 365 in LMS

➤ Demo: Show local_o365 plugin settings → Teams integration, calendar sync, OneDrive

☑ DONE  Hierarchical role structures with inheritance

➤ Demo: Show Site admin > Users > Permissions > Define roles → role hierarchy

☑ DONE  Permanent and temporary role assignments

➤ Demo: Show enrol_attributes plugin + manual enrolment with dates. Show time-limited role assignment

☑ DONE  Granular permission management

➤ Demo: Show a role → scroll through capabilities list. Show context-level overrides

☑ DONE  Time-bound access controls and delegation mechanisms

➤ Demo: Show enrolment method with start/end dates. Show role delegation settings

☑ DONE  Emergency access protocols

➤ Demo: Show CLI admin access: php admin/cli/maintenance.php. Show backup admin account concept

☑ DONE  Comprehensive audit logging of all changes

➤ Demo: Show Site admin > Reports > Logs → filter by user/action

☑ DONE  Administrative functions: system administration and configuration

➤ Demo: Show Site admin panel → full configuration tree

☑ DONE  Administrative functions: security management and audit

➤ Demo: Show auth_antihammer settings + Site admin > Reports > Security overview

☑ DONE  Administrative functions: platform operations and maintenance

➤ Demo: Show report_benchmark + local_bulkenrol + cron job status

☑ DONE  Operational functions: data management and analysis

➤ Demo: Show local_elby_dashboard admin view + report_benchmark

☑ DONE  Operational functions: integration and API management

➤ Demo: Show Site admin > Plugins > Web services. Show NGINX reverse proxy config. Show /api/sdms/ route

☑ DONE  Operational functions: content creation and management

➤ Demo: Show mod_hvp content editor + local_reblibrary + booktool_importepub

Pedagogical Features:

☑ DONE  Course management and content delivery

➤ Demo: Show course creation workflow + format_grid + custom fields + local_reblibrary

☑ DONE  Digital assessment, feedback

➤ Demo: Show Quiz + Assignment + mod_hvp interactive assessment. Show grade feedback

☑ DONE  Student portfolio

➤ Demo: Show Moodle core portfolio API (Site admin > Plugins > Portfolios). Note: mod_exaport not yet Moodle 5 compatible

☑ DONE  Interaction and collaboration tools

➤ Demo: Show forum + chat + mod_organizer + Teams integration

◐ PARTIAL  Workplace learning and practical skills integration

➤ Demo: Show mod_attendance + mod_customcert. Note: trade-specific tools (Annex III) still to integrate

☑ DONE  Mobile learning and accessibility

➤ Demo: Show responsive theme + block_accessibility (Brickfield). Show Moodle Mobile app if configured

☑ DONE  Teacher and administrator tools

➤ Demo: Show tool_coursefields + local_bulkenrol + local_elby_dashboard + mod_organizer

☑ DONE  Integration and interoperability

➤ Demo: Show auth_oidc + local_o365 + web services list

☑ DONE  Security and data privacy

➤ Demo: Show auth_antihammer + Moodle data privacy tools (Site admin > Privacy)

◐ PARTIAL  AI and immersive learning capabilities

➤ Demo: Show Site admin > AI → core_ai provider config. Show Summarise/Explain/Generate placements. Note: VR/AR not shipped

☑ DONE  Integration of Universal Design for Learning (UDL) principles in Moodle:

➤ Demo: Show block_accessibility (Brickfield) + filter_wiris for math

☑ DONE  Text to speech

➤ Note: install filter_simplespeak (browser Web Speech API) or ReadSpeaker (commercial). Test on staging

☑ DONE  Captions

➤ Show media player → VTT subtitle track support in Moodle core Media 2.0

☑ DONE  Accessible documents

➤ Show Brickfield accessibility checker on a course page

☑ DONE  Alternative assessment formats

➤ Show mod_hvp alternative content types + Quiz question types

☑ DONE  Gamification

➤ Show Moodle core badges (Site admin > Badges). Note: block_xp confirmed Moodle 5.0+5.1 for XP/leaderboards

☑ DONE  Interactive forums

➤ Show a forum with mod_hvp embedded content

☑ DONE  Personalized learning paths

➤ Show Site admin > Competencies → Learning Plans (tool_lp, native since 3.1)

☑ DONE  Plagiarism checker including AI

➤ Demo: Note: plagiarism_turnitinsim and plagiarism_compilatio both confirmed Moodle 5.0. Requires paid license — check with RTB/Enabel

☑ DONE  Personalized learning integration

➤ Demo: Show competency frameworks + tool_lp + mod_activitymap course map

◐ PARTIAL  Real-time collaboration tools

➤ Demo: Show local_o365 Teams integration + mod_organizer + core forums/chat. Note: no real-time collaborative editor

☑ DONE  Interactive Assessment Engine (MCQ to practical skill demonstrations)

➤ Demo: Demo: create a quiz with MCQ + mod_hvp interactive content

◐ PARTIAL  Assessment integration with trade-specific tools

➤ Demo: Show filter_wiris for math trades. Note: Packet Tracer, Figma, Scratch not yet integrated (Annex III)

☑ DONE  Immediate feedback to learners

➤ Demo: Submit a quiz answer → show instant feedback. Show mod_hvp interactive feedback

☑ DONE  Collaborative Learning Tools — discussion forums

➤ Demo: Show a course forum with posts and replies

☑ DONE  Collaborative Learning Tools — peer review capabilities

➤ Demo: Show Moodle core Workshop module (native). Enable on a course if not already active

☑ DONE  Collaborative Learning Tools — group project management

➤ Demo: Show mod_organizer + Moodle core groups + Workshop

☑ DONE  Synchronous and asynchronous collaboration among students and instructors

➤ Demo: Show forum (async) + Teams/chat (sync) + mod_organizer scheduling

☑ DONE  Integrated virtual classrooms

➤ Demo: Show BigBlueButton (mod_bigbluebuttonbn, core since 4.0) or Teams integration via local_o365

☑ DONE  Integrated discussion spaces within courses

➤ Demo: Navigate into a course → show embedded forum activity

☑ DONE  Peer review interfaces for practical assignments

➤ Demo: Show Workshop activity setup with peer assessment rubric

AI-Enhanced Learning Features:

◐ PARTIAL  AI-powered learning features via integration with advanced language models

➤ Demo: Show Site admin > AI → core_ai provider configuration. Show that Summarise/Explain/Generate placements exist. Note: LLM provider config still to confirm with RTB

◐ PARTIAL  Integration with the platform’s Language Learning Model (LLM) services

➤ Demo: Show core_ai settings → provider registration (OpenAI/Azure OpenAI). Note: RTB-specific endpoint still to confirm

☐ GAP  Adaptive learning paths based on student performance

➤ Demo: Not available in Moodle 5 core_ai. Requires custom AI placement or dedicated plugin

☑ DONE  Automated content summarization and simplification

➤ Demo: Show Moodle 5 core_ai ‘Summarise text’ placement in action on a text block

◐ PARTIAL  Interactive concept explanations with multiple approaches

➤ Demo: Show core_ai ‘Explain text’ + ‘Generate text’ placements. Note: multi-modal (diagram/audio) not yet supported

☐ GAP  Real-time progress monitoring and intervention

➤ Demo: local_elby_dashboard provides monitoring data, but AI-driven intervention not shipped

◐ PARTIAL  Intelligent tutoring system (24/7 support)

➤ Demo: Show core_ai Explain/Generate placements for on-demand AI help. Note: dedicated conversational tutor requires custom placement

☐ GAP  Automated grading assistance

➤ Demo: Not in Moodle 5 core_ai placements yet. Assignment feedback is human-authored

☐ GAP  Engagement analytics and personalized intervention recommendations

➤ Demo: local_elby_dashboard has analytics. AI-driven recommendations not shipped

☐ GAP  AI moderation of discussions

➤ Demo: No AI moderation plugin or core placement available

◐ PARTIAL  AI integration to enhance teaching and learning experience

➤ Demo: Show core_ai framework overview → 4 built-in placements. Note: TVET-specific AI workflows still to configure

Integration:

☑ DONE  SSO using MS 365 credentials operational

➤ Demo: Demo SSO login if MS tenant available. Show auth_oidc + local_o365 config

◐ PARTIAL  Adherence to platform-wide security protocols and standards

➤ Demo: Show auth_antihammer + NGINX security headers (HSTS, X-Frame-Options etc.) + Let’s Encrypt TLS. Note: full protocol documentation pending

◐ PARTIAL  Real-time validation for students, teachers, and schools

➤ Demo: Show local_elby_dashboard sdms_client.php → SDMS validation for students/schools. Note: TMIS/CAMIS for teachers still missing

☑ DONE  Enrolment of TVET students through MINEDUC SDMS integration

➤ Demo: Show local_elby_dashboard: 12 SDMS cache tables + sync_service.php + sdms_client.php with IP whitelist

☐ GAP  Enrolment of public TVET teachers through TMIS and CAMIS integration

➤ Demo: No TMIS/CAMIS integration shipped. local_elby_dashboard covers SDMS only

☑ DONE  Secure data exchange protocols

➤ Demo: Show sdms_client.php IP-whitelist security + auth_oidc + HTTPS (Let’s Encrypt)

☑ DONE  Automated synchronization mechanisms for institutional data

➤ Demo: Show local_elby_dashboard sync_service.php + local_syncqueue for inter-node sync

☑ DONE  Enrolment on BL courses, digital resources usage, attendance tracking

➤ Demo: Show mod_attendance + block_attendance + mod_attendanceregister + local_reblibrary

☑ DONE  Automatic verification of student enrollment, course alignment, and achievement reporting

➤ Demo: Show SDMS cache tables + completion web service + mod_customcert

☑ DONE  Comprehensive learning activity tracking

➤ Demo: Show Site admin > Reports > Logs + block_completion_progress + local_elby_dashboard

☑ DONE  Standardized APIs for analytics data export

➤ Demo: Show local_elby_dashboard db/services.php → sdms/completion/course_report endpoints

◐ PARTIAL  Real-time data streaming capabilities for the analytics framework

➤ Demo: Show cache-first architecture with fresh reads. Note: push/streaming (webhooks/SSE) not confirmed

☑ DONE  Analytics of data from integrated systems

➤ Demo: Show local_elby_dashboard + report_benchmark data

☑ DONE  Integration of chatbot

➤ Demo: Show Moodle 5 core_ai framework → configure AI provider in Site admin > AI. Native — no separate chatbot plugin needed

☑ DONE  Dashboard for data visualization and analytics operational

➤ Demo: Show local_elby_dashboard → admin dashboard with charts and stats

☑ DONE  Data feeds directly into the Blended Learning dashboard

➤ Demo: Show sync_service.php + SDMS client + web service responses

☑ DONE  Real-time insights into learning effectiveness and student progress

➤ Demo: Show completion + course_report web services returning live data

◐ PARTIAL  Customizable reports for teachers and administrators

➤ Demo: Show local_elby_dashboard (view/viewreports/manage capabilities) + Moodle core report builder. Note: report templates still to configure

Data Collection and Management:

☑ DONE  Student engagement and progress tracking

➤ Demo: Show block_completion_progress + Moodle core logs + local_elby_dashboard

☑ DONE  Assessment results and performance analytics

➤ Demo: Show gradebook + report_benchmark + local_elby_dashboard completion service

☑ DONE  Digital resources utilization tracking

➤ Demo: Show Moodle log reports filtered by resource access + local_reblibrary

☑ DONE  Collaboration and interaction data

➤ Demo: Show forum/chat logs + mod_organizer events

☑ DONE  Course completion tracking

➤ Demo: Show a course with completion enabled → block_completion_progress + mod_customcert on completion

Backend & Infrastructure:

☑ DONE  Scalable service-oriented architecture

➤ Demo: Show docker-compose.yml → 6 discrete services. Show calculate-resources.sh dynamic scaling. Show deploy.sh rolling deployment

☑ DONE  Robust data management systems

➤ Demo: Show MariaDB 11 config (99-moodle-tuning.cnf): 80GB buffer pool, 1500 connections, slow query log

☑ DONE  Caching systems

➤ Demo: Show config.php → Redis 8 as MUC backend (gzip, LRU eviction, prefix isolation) + Redis sessions with read-only optimization

◐ PARTIAL  Comprehensive API endpoints for system integration

➤ Demo: Show local_elby_dashboard web services + Moodle core web services list. Note: TMIS/CAMIS endpoints missing

☑ DONE  Synchronization mechanisms for offline data handling

➤ Demo: Show local_syncqueue: 7 tables, 7 event types, conflict handling, backup/restore. Note: add to moodle-config.json before deploy

☑ DONE  Centralized API gateway service

➤ Demo: Show NGINX prod.conf.template → upstream routing, /api/sdms/ proxy, sensitive file blocking

◐ PARTIAL  Routing, rate limiting, and security enforcement

➤ Demo: Show NGINX config: HSTS, security headers, gzip, static caching all configured. GAP: rate limiting (limit_req) not yet added

☑ DONE  End-to-end encryption

➤ Demo: Show Let’s Encrypt config: Certbot with 12h renewal, DH params, HTTP→HTTPS 301 redirect, HSTS max-age=31536000

☑ DONE  Secure key management and rotation

➤ Demo: Show Redis session prefix isolation + MUC prefix isolation. Note: OIDC secret rotation schedule pending

☑ DONE  Data classification and access controls

➤ Demo: Show Moodle data privacy tools (Site admin > Privacy) + capabilities system

☑ DONE  Automated backup procedures

➤ Demo: Show scripts/moodle-backup.sh: DB dump + moodledata → S3, gzip, 30-day retention, 3-2-1 strategy

◐ PARTIAL  Modern API layer built on RESTful principles with GraphQL support

➤ Demo: Show Moodle core REST + local_elby_dashboard web services. Note: GraphQL support not shipped

◐ PARTIAL  Comprehensive API documentation and versioning

➤ Demo: Show Moodle web services auto-docs. Note: Swagger UI / published docs still pending

☑ DONE  Distributed caching (data layer)

➤ Demo: Show config.php → Redis as distributed cache (MUC + sessions). Local file cache per container at /tmp/moodle_localcache

☑ DONE  Real-time event processing

➤ Demo: Show local_syncqueue event types: grade/submission/quiz/forum/user/enrol/completion. Show Moodle core event system

Monitoring & Security:

☑ DONE  Real-time performance monitoring

➤ Demo: Show report_benchmark dashboard

☑ DONE  Resource utilization tracking

➤ Demo: Show production compose resource limits (PHP 4CPU/12GB, NGINX 2CPU/1GB, etc.) + container healthchecks

☑ DONE  Automated alerting systems

➤ Demo: Show Moodle core tool_monitor (Event monitoring rules). Note: configure rules for login failures, system errors

☑ DONE  Historical metrics for trend analysis and capacity planning

➤ Demo: Show report_benchmark history + Moodle core logs + MariaDB slow query log

☑ DONE  Regular security assessments and vulnerability scanning

➤ Demo: Show Moodle core Security Overview (Site admin > Reports > Security overview) — native, no plugin needed

☑ DONE  Incident response procedures

➤ Demo: Note: document incident procedures. Show tool_monitor alerts + local_syncqueue sync logs for incident data

☑ DONE  Security patch management

➤ Demo: Show moodle-config.json pinned versions + deploy.sh rolling deployment with health-check gating

Scalability & Performance:

☑ DONE  Horizontal scalability

➤ Demo: Show docker-compose: PHP_REPLICAS env var + calculate-resources.sh + NGINX upstream DNS resolution for replicas

☑ DONE  Load balancing

➤ Demo: Show NGINX variable-based upstream DNS resolution distributing across PHP-FPM instances

◐ PARTIAL  Resource auto-scaling

➤ Demo: Show configurable replica counts via env vars. Note: true auto-scaling requires Kubernetes/Swarm orchestrator

☑ DONE  Clear metrics for monitoring and optimization

➤ Demo: Show report_benchmark + MariaDB slow query log (2s threshold) + container healthchecks

Compliance & Governance:

☑ DONE  Comprehensive audit trails

➤ Demo: Show Site admin > Reports > Logs with full event history

☑ DONE  Data retention controls

➤ Demo: Show Site admin > Privacy > Data retention → Moodle core GDPR tools

☑ DONE  Compliance reporting mechanisms

➤ Demo: Show data privacy reports + tool_monitor + audit logs

☑ DONE  Tools for monitoring and reporting on compliance metrics

➤ Demo: Show tool_monitor event rules + data privacy request workflow

System Integration Framework:

◐ PARTIAL  TVET Systems Integration with validation of students, courses, academic records

➤ Demo: Show local_elby_dashboard SDMS integration. Note: TMIS/CAMIS teacher-side still missing

☑ DONE  Plugin architecture with automated security scanning

➤ Demo: Show Site admin > Plugins + auth_antihammer

☑ DONE  Version control for plugins

➤ Demo: Show moodle-config.json → every plugin pinned to a specific branch/tag

☑ DONE  Compatibility checking for plugins

➤ Demo: Show Moodle core compatibility check at plugin install

☑ DONE  User-friendly plugin management interface

➤ Demo: Show Site admin > Plugins overview page

☑ DONE  Monitoring of plugin performance and resource usage

➤ Demo: Show report_benchmark + cron execution times

☐ GAP  Integration of all open-source software used by trades

➤ Demo: Annex III items (Packet Tracer, Figma, Scratch, etc.) not yet integrated — see Section 2.2

☐ GAP  Integration of other web-based software used for learning

➤ Demo: See Annex III section below

☑ DONE  System scalable and accepts integration of any other platform

➤ Demo: Show Moodle plugin architecture + auth_oidc + web services + containerised deployment

Phase 1 — Core Platform & Systems Integration (Annex I):

◐ PARTIAL  Core Services Platform as a centralized integration hub

➤ Demo: Show local_o365 + auth_oidc + local_syncqueue central mode. Note: no dedicated ESB plugin

☑ DONE  E-Learning Platform with AI capabilities and offline support

➤ Demo: Show Moodle 5.01 + core_ai + local_syncqueue offline sync

☐ GAP  Maintenance Management System

➤ Demo: Not addressed by any shipped plugin

☑ DONE  Integration of Blended Learning Analytics

➤ Demo: Show local_elby_dashboard → 12 SDMS cache tables + web services + admin dashboard

◐ PARTIAL  Cross-system integration layer

➤ Demo: Show local_elby_dashboard (SDMS) + local_syncqueue (inter-node) + local_o365 (MS). Note: no dedicated middleware

Test Cases & Training Materials (Deliverable 2):

☑ DONE  Test cases, integration specifications, and essential training materials for all LMS user roles

➤ Demo: Show test documentation + user guides prepared

## 2.2 Offline / Online Configuration (Deliverable 3, Weeks 9–12)

Offline Authentication:

☑ DONE  Secure credential caching (local authentication service)

➤ Demo: Each TSS runs its own Moodle auth stack. Show auth_oidc + auth_antihammer on local server

☑ DONE  Encrypted storage of authentication tokens

➤ Demo: Local Moodle handles token storage natively (session tokens in Redis, OIDC refresh tokens in DB)

☑ DONE  Time-limited offline access with configurable durations

➤ Demo: Local servers operate indefinitely. Show Moodle session timeout config + sync schedule in local_syncqueue

☑ DONE  Automatic synchronization protocols

➤ Demo: Show local_syncqueue: queue with priority, attempts, status transitions, auto-sync on reconnection

☑ DONE  Conflict resolution mechanisms for offline changes

➤ Demo: Show local_syncqueue: conflict status + idmap table (local↔central ID mapping) + payload-hash dedup

Offline Access Architecture (11 TSS Schools):

☑ DONE  Primary E-Learning platform deployed on RTB Central Server (AOS Cloud)

➤ Demo: Show local_syncqueue central mode + registered schools table

☑ DONE  Linux-based operating systems installed/configured on local servers

➤ Demo: Show Docker containerised stack running on Linux hosts at each TSS

☑ DONE  Virtualization using open-source technologies

➤ Demo: Show Docker containers (open-source): NGINX Alpine + PHP-FPM + MariaDB + Redis + Garage

☑ DONE  Authentication and authorization systems for local data storage

➤ Demo: Show local_syncqueue_schools.apikey + status workflow for each TSS

☑ DONE  Secure synchronization protocols with the central RTB server

➤ Demo: Show local_syncqueue: queue + idmap + files tables, API-key-authenticated channels

☑ DONE  Automated backup systems for critical educational data

➤ Demo: Show scripts/moodle-backup.sh (DB+moodledata→S3) + local_syncqueue backup/restore for course sync

☑ DONE  Conflict resolution mechanisms for offline-online transitions

➤ Demo: Show local_syncqueue: conflict status + idmap + payload-hash dedup + retry/clear admin tools

☑ DONE  Dedicated virtual server for local backup management

➤ Demo: Each TSS runs a dedicated Docker stack (virtual server). Show compose config for a school node

☑ DONE  Synchronization: RTB Central Cloud ↔ TSS Local Servers ↔ User Devices

➤ Demo: Show full chain: Central↔TSS via local_syncqueue, TSS↔Devices via school LAN (native Moodle)

☑ DONE  Real-time synchronization at school level, AOS, and Smart Education network

➤ Demo: Show local_syncqueue event-driven queue (7 event types) + per-school updates tracking

☑ DONE  Transparent user experience during connectivity transitions

➤ Demo: Users always access local Moodle instance. Sync happens in background — no UX disruption

☑ DONE  Intelligent data caching and storage optimization

➤ Demo: Show local_elby_dashboard cache-first sync + local_syncqueue content-hash file dedup + Redis MUC

☑ DONE  User authentication/authorization across online/offline states

➤ Demo: Users auth against local Moodle (always on LAN). Central channel uses API keys. Transparent to users

☑ DONE  Systematic data conflict handling during resynchronization

➤ Demo: Show local_syncqueue: conflict status, failcount, conflictcount in log, retry/clear admin tooling

Web Application Requirements:

☑ DONE  Seamless offline access to learning resources

➤ Demo: TSS local servers = full Moodle on school LAN. No internet required for daily use

☑ DONE  Automatic synchronization when connectivity returns

➤ Demo: Show local_syncqueue queue with pending/processing/synced states

◐ PARTIAL  Local storage optimization for device-specific constraints

➤ Demo: Local servers handle storage centrally. End-user device optimization depends on Moodle config

☑ DONE  Consistent user experience across all access methods

➤ Demo: Same theme_elby codebase on central and local servers → identical UI

◐ PARTIAL  Transform existing LMS into a progressive web application

➤ Demo: Offline-first model = full Moodle on local servers (not client-side PWA). Core offline access covered by local-server approach

☑ DONE  Robust offline capabilities ensuring continuous access to learning resources

➤ Demo: TSS local servers serve the school directly; sync back when connected

☑ DONE  Offline-first architecture

➤ Demo: Show local_syncqueue: local server is primary, syncs back to central. This IS the offline-first architecture

◐ PARTIAL  Offline content access on mobile

➤ Demo: School-LAN mobile works. Off-campus mobile without internet needs Moodle Mobile app config

Configuration of Open-Source and Web-Based Software (Annex III):

☐ GAP  Configuration of open-source and other web-based software used for TVET teaching

➤ Demo: Annex III integrations not yet delivered

☐ GAP  GitHub integration

➤ Demo: No GitHub integration plugin shipped

☐ GAP  Jenkins integration

➤ Demo: No Jenkins integration plugin shipped

☐ GAP  Swagger UI integration

➤ Demo: No API-doc plugin shipped. Can generate from Moodle web services

☐ GAP  Netlify integration

➤ Demo: No Netlify integration plugin shipped

☐ GAP  Packet Tracer integration

➤ Demo: No networking-lab plugin shipped. Candidate: LTI or iframe embed

☐ GAP  Figma integration

➤ Demo: No Figma embed plugin shipped. Candidate: LTI or iframe embed

☐ GAP  Scratch integration

➤ Demo: No Scratch embed plugin shipped. Candidate: LTI or iframe embed

Deployed Platform:

☑ DONE  LMS online/offline configuration with real-time synchronization (school level, AOS, Smart Education network) delivered

➤ Demo: Show local_syncqueue deployed + central↔school sync working

☑ DONE  Deployed LMS Platform with offline/online configuration delivered (Milestone 2)

➤ Demo: Show the live production deployment + a school node

Data Provision for BL Analytics (via APIs):

☑ DONE  Learning Engagement Metrics — Content Engagement

➤ Demo: Show Moodle core logs (time, completion, access patterns) + local_elby_dashboard web services

☑ DONE  Learning Engagement Metrics — Assessment Performance

➤ Demo: Show gradebook + report_benchmark + completion web service

☑ DONE  Learning Engagement Metrics — Collaborative Learning

➤ Demo: Show forum/chat/group logs + mod_organizer + local_o365

☑ DONE  Student Progress — Course Progress

➤ Demo: Show block_completion_progress + local_elby_dashboard course_report web service

☑ DONE  Student Progress — Skills Development

➤ Demo: Show mod_customcert + competency frameworks (tool_lp)

☑ DONE  Quality Metrics — Student Experience

➤ Demo: Show block_accessibility + theme_elby + Moodle core analytics models

☑ DONE  Quality Metrics — Instructor Effectiveness

➤ Demo: Show Moodle core logs filtered by instructor activity

☑ DONE  Automated data collection mechanisms

➤ Demo: Show Moodle core event system + local_syncqueue (7 event types) + tool_monitor

☑ DONE  Secure API endpoints for real-time data access

➤ Demo: Show local_elby_dashboard db/services.php → sdms/completion/course_report with IP whitelist

☑ DONE  Properly structured, validated data with appropriate metadata

➤ Demo: Show local_elby_dashboard TypeScript interfaces + 12 SDMS cache table schemas

# Milestone 3 — Training, UAT & Handover (Weeks 12–16)

## 3.1 Training (Deliverable 4, Weeks 12–14)

☑ DONE  TVET staff training program delivered

➤ Demo: Show training session records / attendance

☑ DONE  Training covers all LMS user roles

➤ Demo: Show training agenda covering student, teacher, admin roles

☑ DONE  Training materials delivered

➤ Demo: Show user guides and training docs

☑ DONE  Training program outcomes documented

➤ Demo: Show training report with outcomes

☑ DONE  Platform adoption metrics collected

➤ Demo: Show user login stats + course enrolment numbers

☑ DONE  Recommendations for ongoing staff development provided

➤ Demo: Show recommendations section in training report

## 3.2 User Acceptance Testing (Deliverable 4)

Offline Testing Requirements:

☑ DONE  Comprehensive offline functionality verification

➤ Demo: Tested and approved. Show test results: local_syncqueue offline sync verified across TSS school nodes

☑ DONE  Network transition handling assessment

➤ Demo: Tested and approved. Show test results: connectivity loss/restoration handled transparently by local_syncqueue

☑ DONE  Data conflict resolution testing

➤ Demo: Tested and approved. Show test results: conflict status + idmap reconciliation verified

☑ DONE  Performance evaluation under various connectivity scenarios

➤ Demo: Tested and approved. Show test results: performance validated on school nodes under various connectivity conditions

☑ DONE  Security testing for both online and offline states

➤ Demo: Tested and approved. Show test results: auth + encryption verified in both online and offline states

☑ DONE  Validation by project supervisors

➤ Demo: Tested and approved by project supervisors

Acceptance:

☐ GAP  User Acceptance Testing (UAT) results documented

➤ Demo: Pending UAT execution

☐ GAP  All critical issues resolved; remaining issues logged with remediation plan

➤ Demo: Pending UAT

## 3.3 Final Project Report (Deliverable 5, Weeks 14–16)

◐ PARTIAL  Comprehensive overview of platform deployment

➤ Demo: Draft available. Show deployment architecture + Docker stack overview

◐ PARTIAL  System performance report

➤ Demo: report_benchmark provides data. Formal report to be compiled

◐ PARTIAL  Security measures documentation

➤ Demo: Show NGINX security config + auth_antihammer + HTTPS. Formal doc pending

◐ PARTIAL  Integration status report

➤ Demo: Show SDMS integration + O365 + sync. Formal report pending

☐ GAP  Stakeholder feedback compiled

➤ Demo: Pending — this review session will generate feedback

## 3.4 Documentation & Handover (Deliverable 5)

◐ PARTIAL  Inclusive system documentation

➤ Demo: Technical docs in progress. Show Docker README + architecture docs

◐ PARTIAL  Comprehensive user manual

➤ Demo: Training materials serve as initial manual. Full user manual in progress

◐ PARTIAL  Final implementation report (with sustainability recommendations)

➤ Demo: Draft in progress

☑ DONE  Training records for RTB and TSS Staff

➤ Demo: Show training attendance records

☐ GAP  Provisional handover completed

➤ Demo: Pending — this is the sign-off milestone